Client Proposal & Sprint 1 Plan

RoboCup Humanoid Soccer League — Capstone Project

# Part A — Project Proposal Summary

Completed following the client discussion with Timothy [surname], RoboCup HSL Chair, on [date]. Remaining bracketed placeholders should be confirmed with the team and client before sign-off.

## Project Details

Project name: Simulated Environment & Alternative Motion Engine Integration — RoboCup HSL

Client / organisation: RMIT RoboCup Humanoid Soccer League (HSL) sub-team, in partnership with UNSW and Newcastle, chaired by Timothy [surname]

Prepared by: Capstone Team 75

Date of client discussion: [Date]

## Team & Roles

Every task in Part B maps to one of the names below.

| Role | Assigned to | Notes |
| --- | --- | --- |
| PM | Jariah Alam | Coordination, Planner board, final submission compilation |
| BA | Sayed Isfaque Ahmed Anan | Leads client requirements, drafts this proposal |
| UX | Jaskaran Singh | Coordination and designing |
| Dev 1 | Jordan Nguyen | Motion engine investigation & integration |
| Dev 2 | Mohammed Falah | Simulated environment integration |

## Problem Statement

The RMIT RoboCup HSL sub-team needs to expand its software capabilities to remain competitive for international RoboCup qualification, with the 2028 RoboCup event in Melbourne as a longer-term milestone. Two capability gaps stand out: the team currently lacks a simulated environment to test robot behaviour without the physical robot, and the existing motion engine may not be delivering optimal movement performance.

## Target Users

The RMIT HSL sub-team members and coaches who will use this software to develop, test, and compete with the robots, alongside coordinated stakeholders from the UNSW and Newcastle RoboCup teams working on shared investigations.

## Proposed Solution

The Capstone team will investigate and integrate a simulated environment into the RoboCup HSL software, and separately investigate and integrate an alternative motion engine for the robot. Subject to time and capacity, two stretch objectives may also be pursued: alternative deep learning vision modules, and a reinforcement learning training pipeline for refined motion.

## Scope Boundaries

In scope this term: Simulated environment integration; alternative motion engine investigation and integration; the Week 6 demonstration behaviour deliverable on the Nao robot.

Out of scope this term: Deep learning vision module integration and the reinforcement learning training pipeline, unless time and capacity allow — these remain stretch objectives only.

## 3-Sprint Roadmap

Sprint 1 — Design & Bootstrap:

Development environment and simulation tooling genuinely live; design and prototype work completed for the motion engine approach. No working features yet.

Sprint 2 — Raw MVP:

A working, end-to-end simulated environment integration proves the core value of testing robot behaviour without the physical robot.

Sprint 3 — Refine MVP:

Alternative motion engine integrated and tested; both the simulation and motion engine work hardened and polished based on testing feedback.

## Success Criteria

The simulated environment accurately reflects real robot behaviour and is usable by the HSL team for ongoing testing; the alternative motion engine is integrated and performs comparably to or better than the current engine. [To be confirmed with Timothy.]

## Assumptions & Constraints

- The two core objectives (simulation, motion engine) remain the confirmed scope for this term.

- How RMIT's portion of the co-investigation divides against UNSW and Newcastle's work is still being clarified.

- Infrastructure requirements for Sprint 1 (simulation environment setup, dev/robot access) will be confirmed directly with Timothy or the existing HSL team.

- The team is new to the existing HSL codebase and will need an upskilling period before full-speed delivery.

## Client Agreement

Both the client and a team representative should confirm this proposal reflects what was discussed before Part B is built out.

Client sign-off status: Pending

Client name: Timothy and Ian

Client signature / date: [Pending]

Team representative: Jariah Alam (PM)

Team signature / date: 16/08/2026

# Part B — Sprint 1 Plan (Weeks 1–3)

Every task sits on either the Infrastructure or Design/Product track. Sprint 1 has no working features on either track. Each team member needs to contribute 4 solid hours of work per week.

## Week 1

| Owner | [Dev — Simulation] | Track | Infrastructure |
| --- | --- | --- | --- |
| Week | 1 | Hours | [Hours] |

Description: Set up the simulated environment tooling and confirm it runs locally, connecting to the existing HSL software stack.

Deliverable: Simulation environment running locally, confirmed reachable and integrated with existing tooling.

Acceptance criteria:

- Simulation tooling installed and configured

- Connects to existing HSL software stack

- Confirmed running on at least one team member's machine

| Owner | [BA] | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 1 | Hours | [Hours] |

Description: Turn the client discussion into a short requirements document covering the problem, target users, and the two core objectives.

Deliverable: Requirements document shared with the team and Timothy.

Acceptance criteria:

- Problem and target users documented

- Two core objectives (simulation, motion engine) clearly scoped

- Shared with client for confirmation

## Week 2

| Owner | [Dev — Motion Engine] | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 2 | Hours | [Hours] |

Description: Research candidate alternative motion engines and produce a short comparison against the current engine.

Deliverable: Motion engine comparison document with a recommended candidate.

Acceptance criteria:

- At least two alternative engines researched

- Trade-offs documented

- Recommendation made for Sprint 2 integration

| Owner | [UX] | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 2 | Hours | [Hours] |

Description: Produce a prototype/mockup of how simulation results and testing outcomes will be reviewed by the HSL team.

Deliverable: Digital mockup (e.g. Figma) of the testing/review workflow.

Acceptance criteria:

- Mockup covers the core testing review workflow

- Shared with team for feedback

- No working code — design only

## Week 3

| Owner | [PM] | Track | Infrastructure |
| --- | --- | --- | --- |
| Week | 3 | Hours | [Hours] |

Description: Confirm dev environment access and version control workflow are fully set up for all team members against the existing HSL repositories.

Deliverable: All team members confirmed with working access and a documented git workflow.

Acceptance criteria:

- All team members have repo access

- Git workflow documented

- At least one test commit/PR completed by each member

| Owner | [BA / PM] | Track | Design / Product |
| --- | --- | --- | --- |
| Week | 3 | Hours | [Hours] |

Description: Consolidate Week 1–2 outputs into a Sprint 2 plan draft, confirming the main feature to be built end-to-end.

Deliverable: Draft Sprint 2 plan identifying the single main feature.

Acceptance criteria:

- Sprint 2 main feature identified

- Draft plan shared with client

- Feedback incorporated before Sprint 2 kickoff